## Slide 1: Kimberly Croft Senior Director, Research Administration – Costing and Accounting John Hanold Associate VP for Research Director of Sponsored Programs George Lesieutre Associate Dean for Research College of Engineering
Addressing ongoing concerns regarding SIMBA implementation

## Slide 2: The SIMBA transition for Research (Grants Management) has been challenging and is incomplete
IBIS
SIMBA
July 1, 2020
Subaward payments
Master Data Verification
Balances of main acc’ts
Re-establish accounts:
budget verification,
budget upload,
responsibilities
Correct parked expenses
Accounts
Cost centers
Cost share
MyResearchPortal
Internal Orders
Grants
Sponsored accts
Cost share
Sponsor invoicing
Internal Orders
Grants
Sponsored accts
New Awards
Expiring accounts
Closeouts
ARL
Training
Financial reporting
Staff (research admin, finance, research acc'ting, sponsored pgms)
busy with record research activity
remote work (COVID)
tasked with making the GM SIMBA transition happen
Faculty members (and delegates)
- Cannot get the information they need to meet obligations and plan
Labor distribution
Cost share
ARSO

## Slide 3
We have a long way to go to before SIMBA is well-configured to support research and other sponsored activity at Penn State.
We need to take serious steps, both immediate and longer-term, to address ongoing concerns, develop needed capabilities, and reap possible efficiencies.
This Photo by Unknown Author is licensed under CC BY-ND

## Slide 4
Everyone in the research administration world is hurting—faculty and staff alike. The last year has been stressful. The next few months will be stressful.
We need to be good to each other to get through this—we are all on the same team.

## Slide 5: 12/17/20 – Provost Jones formed a Task Force to address ongoing research administration challenges in SIMBA 2/19/21 – Final report due to Provost Jones
Michael Büsges, Sr. Director, Enterprise Projects (co-chair)
Garth Gregor, Grants and Contracts Manager, Eberly College of Science (co-chair)
Corry Bullock, SIMBA Grants Management Lead
Youyou Cheng, Director of Research Administration, College of Engineering
Kimberly Croft, Sr. Director, Research Administration – Costing and Accounting
Sue Cromwell, Sr. Director, F&B Organizational Change Management
John Hanold, Associate Vice President for Research
Patty Hickman, Financial Officer for the Office of the Sr. Vice President for Research
Zuleima Karpyn, Associate Dean for Graduate Education, College of Earth and Mineral Sciences
Richard Killian, Director, Research Accounting
George Lesieutre, Associate Dean for Research, College of Engineering
Vijay Narayanan, Robert Noll Chair Professor, Computer Science and Engineering
Maryellen O'Brien, Director of Research Administration, College of Agricultural Sciences
Niki Page, Director of Research Administration, College of Health and Human Development
Erin Rogers, Proposal and Award Generalist, Electrical Engineering
Jim Taylor, Interim Associate CIO for Research
Susan Trolier-McKinstry, Evan Pugh and Steward S. Flaschen Professor of Ceramic Science and Engineering, MSE and MRI, College of Earth and Mineral Sciences
Doug Werner, John L. and Genevieve H. McCain Chair Professor, Electrical Engineering

## Slide 6
Our two most significant problems:
SIMBA data remains incomplete and inaccurate.
  We urgently need to complete the input and validation of SIMBA account structures, budgets, and expenditures.
2. Faculty have inadequate knowledge of their research expenditures and balances.
We need to develop better reporting tools as soon as possible.

## Slide 7
Specifically, different colleges are further behind than others in the following tasks:
Validating converted data from IBIS
Setting up new grants and sponsored programs
Reviewing labor distributions
Paying subrecipients
Adding cost-share structures
In order to determine how much work is left to be done, we asked colleges to complete a scorecard indicating how much unfinished work they have to do before SIMBA is up to date. We found that some colleges are much further behind than others.
We know that a lot of the data in SIMBA is still inaccurate.

## Slide 8
It is quite urgent that these issues are resolved by no later than June 30.
Individual projects are already in trouble due to the challenges of tracking and monitoring expenditures.
But Penn State as a whole faces significant audit risk if we aren’t able to clean up our accounting data by end of year close.

## Slide 9
We are pursuing every possible option to provide additional resources to colleges that need additional help to get caught up:
We’ve posted an advertisement for part-time accountants.
We are asking certain individuals to work overtime.
We are keeping on some consultants from the SIMBA project to provide targeted assistance to the colleges that are in greatest need.
We anticipate that additional position announcements will be forthcoming.

## Slide 10
Once the data in SIMBA has been cleaned up, we need to be able to deliver this data to the faculty so they can serve as good stewards of their funds.
March 2021
The SIMBA team has committed to completing a new “burst report” by no later than mid-March. This report will be a PDF to be delivered via E-mail to each faculty member on a weekly basis. It obviously will not be an interactive report, and it won’t meet everyone’s needs, but it should serve as a makeshift tool to deliver account balances to each PI’s inbox.
April 2021
The SIMBA team has also committed to issuing a new and improved myFunds portal by no later than late April. This will provide PIs the ability to drill into their expenditures and see more detail.
We understand that the myFunds portal in SIMBA is not meeting our faculty’s needs.

## Slide 11
The Task Force also received many other requests and recommendations for various enhancements and improvements to SIMBA.
Some of these are related to grants management; some relate to other SIMBA modules (e.g., Purchasing).
We’ve made recommendations to university leadership to prioritize and act on these recommendations as soon as possible.